## Slide 1: UOB ML Ops PoC Functional Showcase
17th Jul to 2nd Aug 2023

## Slide 2: Schedule
Stage | Date | Environment | Remarks
Projects and Data Access | 17/07/23 | UOB Environment | 
Custom Data Access | 17/07/23 | UOB Environment | 
Data Transformation and Visualization | 17/07/23 | UOB Environment | 
Model Development and Feature Engineering | 18/07/23 – 19/07/23 | UOB Environment | 
AutoAI | 20/07/23 – 21/07/23 | UOB Environment | 
Model Training Custom Demos Custom Deployment Demos | 24/07/23 31/07/23 | IBM Environment | 
Deployment and Monitoring | 25/07/23 – 26/07/23 | UOB Environment | 
Pipelines and Experiment Tracking | 27/07/23 | UOB Environment | 
CI/CD Integration | 28/07/23 | IBM Environment | 
Model Governance and Responsible AI | 01/08/23 | UOB Environment | 
Model Retirement | 01/08/23 | UOB Environment | 
CP4D Administration and Audit Trail | 01/08/23 | UOB & IBM Environment | 
Data Virtualization | 02/08/23 | Either UOB or IBM Environment | 
CP4D 4.7 and Roadmap Features/Products | 02/08/23 | IBM Environment | 

## Slide 3: Agenda – Day 1
Stage | Main Activity
Projects and Data Access | 1. Create a project 2. Add collaborators 3. Create an environment 4. Create a job 5. Create data connections to data source 6. Test connection 7. Model runtimes and customisation 8. Create 5 catalogs for each BU and Add roles (DS, DE, BA)
Custom Data Access | 1. Create Data Protection Rule (DS cannot view NRIC (eg)) 2. Ad-hoc CSV file upload in catalog
Data Transformation and Visualization | 1. Data Transformation using Modeler Flow 2. Data Profiling and Visualization 3. Save the dataset

## Slide 4: Personas – Day 1
Sunny
Data Steward
Nijesh
Project Admin
Ashutosh
Low-code Data Scientist

## Slide 5: Flow of Functional Walkthrough
Data Exploration
Data Transformation
Feature Engineering
Model Training
Model Deployment
Evaluation
Model Monitoring
Data Access
Dashboarding
MLOps PL
ML Metrics Subscription
Catalog / Facts Repo / Model Inv
Asset Management
Code Repo
Hive
Dashboarding
Dashboarding
Impala
Teradata
CI/CD
ML Serving Env
ML Serving Env
Governance Workflow
Model Governance
Visual ML
Visual ML
Auto ML
Code ML
Local Data Src
Hive

## Slide 6: Flow of Functional Walkthrough
Data Exploration
Data Transformation
Feature Engineering
Model Training
Model Deployment
Evaluation
Model Monitoring
Data Access
Dashboarding
MLOps PL
ML Metrics Subscription
Catalog / Facts Repo / Model Inv
Asset Management
Code Repo
Hive
Dashboarding
Dashboarding
Impala
Teradata
CI/CD
ML Serving Env
ML Serving Env
Governance Workflow
Model Governance
Visual ML
Visual ML
Auto ML
Code ML
Local Data Src
Hive
Hive

## Slide 7: Project and Data Access
Functional Criteria #
A1.1A.1
A1.1A.3
A1.1A.4
A1.1A.5
A1.1A.6
A3.5.2
A3.5.3
A3.5.4
A3.5.5
A3.5.6
A3.5.7
A4.1.4

## Slide 8: Showcase – Day 1
Showcase

## Slide 9: Project and Data Access
Functional Criteria # | Covered
A1.1A.1 | ✓
A1.1A.3 | ✓
A1.1A.4 | ✓
A1.1A.5 | ✓
A1.1A.6 | ✓
A3.5.2 | ✓
A3.5.3 | ✓
A3.5.4 | ✓
A3.5.5 | ✓
A3.5.6 | ✓
A3.5.7 | ✓
A4.1.4 | ✓

## Slide 10: Data Transformation and Visualization
Functional Criteria #
A1.1B.1
A1.1B.2
A1.1B.3
A1.1B.4
A1.1B.5
A1.1B.6
A1.1B.8
A1.1B.9
A1.1B.10
A1.1B.11
A1.1C.1
A1.1C.2
Functional Criteria #
A1.1C.3
A1.1C.4
A1.1C.5
A1.1C.6
A1.1C.7
A1.1C.9

## Slide 11: Showcase – Day 1
Showcase

## Slide 12: Data Transformation and Visualization
Functional Criteria # | Covered
A1.1B.1 | ✓
A1.1B.2 | ✓
A1.1B.3 | ✓
A1.1B.4 | ✓
A1.1B.5 | ✓
A1.1B.6 | ✓
A1.1B.8 | ✓
A1.1B.9 | ✓
A1.1B.10 | ✓
A1.1B.11 | ✓
A1.1C.1 | ✓
A1.1C.2 | ✓
Functional Criteria # | Covered
A1.1C.3 | ✓
A1.1C.4 | ✓
A1.1C.5 | ✓
A1.1C.6 | ✓
A1.1C.7 | ✓
A1.1C.9 | ✓

## Slide 13: Covered Functional Criteria
Stage | Functional Criteria #
Projects and Data Access | A1.1A.1, A1.1A.3, A1.1A.4, A1.1A.5, A1.1A.6, A3.5.2, A3.5.3, A3.5.4, A3.5.5, A3.5.6, A3.5.7, A4.1.4
Data Transformation and Visualization | A1.1A.5, A1.1B.1, A1.1B.2, A1.1B.3, A1.1B.4, A1.1B.5, A1.1B.6, A1.1B.8, A1.1B.9, A1.1B.10, A1.1B.11, A1.1C.1, A1.1C.2, A1.1C.3, A1.1C.4, A1.1C.5, A1.1C.6, A1.1C.7, A1.1C.9
Model Development and Feature Engineering | A1.2.1, A1.2.2, A1.2.3, A1.2.4, A1.3.1, A1.3.2, A1.3.3, A1.3.4, A1.3.5, A1.3.6, A1.3.11, A1.3.13, A4.2.2
AutoAI | A1.4A.25, A1.4A.26, A1.4A.28, A1.4A.29, A1.4A.30, A1.4A.31, A1.4A.32, A1.4A.33, A1.4A.34
Model Training Custom Demos Custom Deployment Demos | A1.4A.1, A1.4A.2, A1.4A.3, A1.4A.4, A1.4A.5, A1.4A.6, A1.4A.7, A1.4A.8, A1.4A.9, A1.4A.11, A1.4A.12, A1.4A.13, A1.4A.15, A1.4A.16, A1.4A.18, A1.4A.20, A1.4A.21, A1.4A.22, A1.4A.23, A1.4A.27, A1.4A.35, A1.4A.36, A1.4A.37, A1.4B.1, A1.4C.1, A1.4C.2, A1.4C.3, A1.4C.4, A1.4C.5
Deployment and Monitoring | A2.1.1, A2.1.2, A2.1.3, A2.1.4, A2.1.5, A2.1.6, A2.1.7, A2.1.8, A2.1.10, A2.2.1, A2.2.2, A2.2.3, A2.2.4, A2.2.5, A2.2.6, A2.3.1, A2.3.2, A2.3.3, A2.3.5, A2.3.6, A2.3.7, A2.3.9, A2.3.10, A2.3.11, A2.3.12, A2.3.16, A2.3.17, A2.3.18, A2.3.20, A2.3.21, A.3.4.1, A4.2.9, A4.2.10
Pipelines and Experiment Tracking | A2.3.22, A2.3.23, A2.3.24, A3.3.1, A3.3.2, A3.3.3, A3.3.4
CI/CD Integration | A3.4.3, A3.4.4
Model Governance and Responsible AI | A3.1.1, A3.1.2, A3.1.3, A3.2.1, A3.2.2, A3.2.3, A3.2.4, A3.2.5, A3.2.6, A3.2.7, A3.2.8, A3.2.9, A3.2.11, A3.2.12, A3.2.14
Model Retirement | A2.4.1, A2.4.2, A2.4.3
CP4D Administration and Audit Trail | A3.6.1, A3.6.4, A3.6.5, A3.6.8, A4.1.2, A4.2.1, A4.2.11, A4.2.12
CP4D 4.7 and Roadmap Features/Products | -

## Slide 14: Showcase – Day 1
Showcase

## Slide 15: Projects and Data Access
Functional Criteria # | Description | Environment | Covered
A1.1A.1 | Can the system support data acquisition using below channels? （a）API-based data access （b）Web data integration （c）Real-time data feeds (EPE (Middleware) - > Source system, WSM). How they process this stream, EPE team to pump in the stream | UOB Environment | 
A1.1A.3 | Is the system able to support data refresh and synchronization between environments? | UOB Environment | 
A1.1A.4 | Is the system able to support out-of-box integration (e.g. via connectors) with: (a) Cloudera Data Platform (version > CDH 6.x) (b) Teradata (c) MySQL (d) SAS (e) object store (s3) (f) flat files (g) others, please specify | UOB Environment | 
A1.1A.5 | Is the system able to load and process more than 1TB of data for AIDA model development? Is the system able to load more than 1TB of raw data from disk to memory for processing and model development? Benchmark time taken to: - Count the rows - Group by and process MULTIPLY aggreate on 2 of the numeric column. Due to size of data, perhaps just one team to run this | UOB Environment | 

## Slide 16: Projects and Data Access
Functional Criteria # | Description | Environment | Covered
A1.1A.6 | Please describe the UI/GUI for data access capabilities. Able to set-up up a data source via UI/GUI (Data Ingestion) | UOB Environment | 
A3.5.2 | Does the system supports set up of Access Control for different configurable user groups. Please elaborate the setup and maintenance of different user groups to create/amend/review different components: (a) Parameters update of pre-defined template by different user group without 'scripting' /coding (aka values or value tables update) (b) Different Use Case groups | UOB Environment | 
A3.5.3 | Does the system support "access control (security access)" functions to create/setup, grant (assignment), maintain and manage the access to various components of the application. Elaborate if following are supported: (a) Users (b) User group & functions (c) Role (Role-based security control E.g. Administrator,data scientist, citizen data scientist. MLOps Engineer, etc) (e) Hierarchy level access (d) Allow Filters / Blocked access setup | UOB Environment | 
A3.5.4 | Does the system support the monitoring of 'unauthorized' attempt. Please elaborate how is this alerted. | UOB Environment |